## Slide 1
Presented by:
Buddy Kuhn
City Manager
KCBFOTC Meeting
February 18, 2020

## Slide 2: 1998 Flood Event – Lower Broadway

## Slide 3: 2018 Flood Event – Lower Broadway

## Slide 4: Current Environment and Scope Development
Significant flooding
TxDOT ownership of Broadway – Austin Hwy to Burr
Aging water & sewer lines
Deteriorated sidewalks, curbs and drainage inlets
No Bike lanes
ADA issues

## Slide 5: Background
2017
    MPO awards $10M for multi-modal project
    TxDOT awards $4M for reconstruction of roadway and traffic signals
    TxDOT Holds Stakeholder Meetings #1 & #2
2018
    TxDOT provides initial scope and budget - $34.4 million
    COAH commissions economic impact study – Steve Nivin, SABER Institute
2019
    Stakeholder Meeting #3
    Parking Study - lower Broadway and school areas
    Streetscape Design & Renderings - Overland Partners
    Monthly meetings - COAH , TxDOT and LJA Engineers
    City Council Workshop

## Slide 6: Project Scope Overview
  Lower Broadway – 0.7 mile (Austin Hwy to Burr)
      Streets
      Sidewalks & Bike Lane
      Storm water drainage
      Underground utilities (water, sewer)
      Landscaping
  Broadway and Austin Highway total length – 1.13 miles

## Slide 7: TxDOT Cost Estimates – Oct. 2018
Scope | Amount
Roadway – Austin Hwy to Burr | $12,667,047
Regional Storm water | $13,710,451
Landscaping | $945,424
Utilities (underground & burial) | $7,160,000
TOTAL: | $34,483,283

## Slide 8: Street Improvements
    New Traffic/Crosswalk Signals
    Create consistencies
        Existing northern Broadway configuration
        Extension of COSA Broadway project to south
    Turn Back Program
        COAH to assume ownership of ROW
    Funded 100% by TxDOT

## Slide 9: Sidewalk Improvements
Widen Sidewalks
    Increase pedestrian mobility
Multi-modal
    Bike lanes
    Extension of COSA Broadway Project
    Parking changes
Primarily funded by the MPO

## Slide 10: Storm water Improvements
Improve to 25-year Flood Plain
Remove 29+/- acres from flood plain
    15% increase in property tax value*
Addresses regional storm water issues
Funded by COAH General Obligation Bonds
Fund Leveraging with Bexar County
*est. $10.9M impact to GF over 20 years per Economic Impact Study

## Slide 11: Underground Utilities
City of Alamo Heights Water & Sewer Lines
    Aging infrastructure
    Roadway already under construction
    De-conflict with new storm drainage
    Funded 100% by COAH Utilities Fund Certificates of Obligation
Underground Duct Bank
    Allow for utility relocation for future developments
    Unfunded – design alternate if funding secured

## Slide 12: Landscaping
Low Impact Development Landscaping
    Captures and slows down storm water
    Improves quality of run-off at San Antonio River Headwaters
    Funded 100% by San Antonio River Authority
Infrastructure for future Landscaping & Streetscape
    Irrigation, electrical and minimal plantings

## Slide 13
BROADWAY @ TERREL

## Slide 14
BROADWAY @ BARILLA

## Slide 15: Project Coordination
Continue monthly meetings with TxDOT
    Environmental Study
    Constructability assessment
        Ability to include scope within ROW
    Design Documents
    Construction phasing
        Minimize impact to residents and businesses
        Avoiding complete closures

## Slide 16: Funding Responsibility
  Street & Sidewalks
        MPO & TxDOT
  Storm Water Drainage
        City of Alamo Heights
  Utilities
        City of Alamo Heights
              Water/Sewer Lines
  Landscaping
        SARA
              Low Impact Design - to be included in SARA’s FY21 Budget
        City of Alamo Heights
              Infrastructure and minimal plantings
ESTIMATED PROJECT COST:
$31,628,951

## Slide 17: Funding Gap
SOURCES | SCOPE | COMMITTED
MPO | Road, Bike Lane, Sidewalks | $10,000,000
TxDOT | Roadway | $4,000,000*
SARA | LID Landscaping | $1,300,500
 | SUB TOTAL: | $15,300,500
PROJECT COST SUMMARY | 
PROJECT COSTS: | $31,628,951
PROJECT GAP: | $16,328,451
          * TxDOT also absorbing all costs related to cost estimates, design, engineering, environmental and project management.

## Slide 18: City of Alamo Heights Resources
  Project Construction Costs
        General Obligation Bonds - $13.25M
              Funded by ad valorem tax increase
        Utility Fund Certificates of Obligation - $2.1M
              Funded by Water/Sewer rates
  Project Contingency Costs
        General Fund Balance earmark FY21- FY25 - $978,000